## Slide 1: Yelp Restaurant Image Classification
Team Members
Pranay Goyal
Manasi Laddha
Kunal Singh Deora

## Slide 2: Problem Statement
Yelp users have to manually select restaurant label when they are uploading the image.
Selecting label is optional ; leaving some restaurants partially/uncategorized
No model available to automatically tag images with multiple labels
Human image tagging is not accurate

## Slide 3: Our Proposal / Goal
Build an image classifier that labels the images under following categories
0: good_for_lunch 1: good_for_dinner 2: takes_reservations 3: outdoor_seating 4: restaurant_is_expensive
An uncategorized image will be automatically labelled for this categories

## Slide 4: Actors/Use Cases
Actor
Yelp business is our sole actor in the system
Use case
Yelp user can see the predicted tags for test images
Yelp user can see the popularity of the tags for a business

## Slide 5: Methodology
Multi-instance issue: Apply labels to all the images and treat each as a separate record
Image pre processing and pipelining of processed images
Load all images and make N dimensional data structure which DL4J needs for training convolutional nets.
Train 5 convolutional neural network
Predict tags to the business using the trained convolutional neural network model

## Slide 6: Magnitude of Data
train_photos.tgz - photos of the training set (6.5 GB)
test_photos.tgz - photos of the test set (6.6 GB)
train_photo_to_biz_ids.csv - maps the photo id to business id
test_photo_to_biz_ids.csv - maps the photo id to business id
train.csv - main training dataset. Includes the business id's, and their corresponding labels.
Reference link : https://www.kaggle.com/c/yelp-restaurant-photo-classification/data

## Slide 7: Milestones
Key Milestone | Start Date | End Date
Image pre processing Image pipelining Make ND4J dataset | 3/17/2017 | 3/24/2017
Structure CNN Train CNN on AWS Instance | 3/24/2017 | 3/31/2017
Build a predictive algorithm/model Run predication on Model | 3/31/2017 | 4/07/2017
Application integration with results and UI development | 4/07/2017 | 4/14/2017

## Slide 8: Programming in Scala
Apache Spark- Data cleaning, Image manipulation
Play – create an application based on scala
DL4J – Image pipeline and Convoluted neural network

## Slide 9: Code repository
https://github.com/manasiladdha/CSYE7200_Scala_Project_Team7

## Slide 10: Acceptance Criteria
Number of yelp businesses (5)
Number of label classification (5)
Proposed accuracy of our model (63%)

## Slide 11: Thank you 